# Group Meetings Log

Please use this form to document the group discussions and meetings that you have in class. This can be brief but needs to clearly show how each person contributed to the project.

# Meeting Date: 04 / 27 / 2025

## People in Attendance

- Dylan

- Nic

- Theo

## Items discussed

- Ideas on how to implement API

- Travel App

- Perfect day app

## Decisions made

- Will focus on a travel app

- Some initial filter categories will be vibe, language, cost, weather

- Nic to create our github repository

- Basic ui discussed

## Other Notes

# Meeting Date: 05 / 04 / 2025

## People in Attendance

- Nic (Online)

- Dylan (Online)

## Items discussed

- API’s to use

- Structure of the database

- More filter questions

- Which cities to use in our test database

- Which activities to use in our test database

## Decisions made

- Use scrapped weather api

- Find better api’s to scrape

- Database schema to consist of destinations, cost_tiers, monthly weather, activites, destination activities, vibes, and destination vibes.

- Nic make db and api, Dylan make first prototypes, Theo find better API’s and better organization for table

## Other Notes

# Meeting Date: 08/ 05 / 2025

## People in Attendance

- Dylan

- Theo

- Nic

## Items discussed

- Different UI prototypes

- Tested out initial test database

## Decisions made

- UI needs refining

- Database still doesn’t work

## Other Notes

___________________________________________________________________

# Meeting Date: 18/ 05 / 2025

## People in Attendance

- Dylan

- Nic

- Theo

## Items discussed

- Final UI’s

- Final database schema

- Working filters

- Potentially adding months as a filter

## Decisions made

- Myspace UI wins

- Months will be added

- Delete other UI prototypes and start to align correct project structure

## Other Notes

___________________________________________________________________

# Meeting Date: 27/ 05 / 2025

## People in Attendance

- Dylan (Online – slack)

- Theo (Online – slack)

- Nic (Online – slack)

## Items discussed

- Final to do lists

- Merging to main

- Data visualization discussed

- Accessibility features discussed

## Decisions made

- Will add accessibility features

- Everyone will add what they will do from the todo list

## Other Notes

___________________________________________________________________

# Meeting Date: 01/ 06 / 2025

## People in Attendance

- Dylan (online)

- Theo (online)

- Nic (online)

## Items discussed

- Migrate everything to python

- Writing up the group report

- Adding more comments for better oversight

## Decisions made

- Almost done!!

- Writing reports this week

- Turning in this week

## Other Notes

___________________________________________________________________

# Group Contribution Marking Rubric

The log above is used to mark each member’s group contribution. The scoring is based on the following rubrics.

- Minus 3 final grade points: There is little to no evidence of having contributed to the project, from the contribution log, or any of the other project files – you are missing from meeting attendance and from assigned tasks, git logs, and other online records like Miro boards

- Minus 2 final grade points:  Whilst your input led to a change in the final project, there is not much evidence of having contributed significantly to the project. There were opportunities to be more hands-on at points throughout the project – you are mostly missing from meeting attendance and from assigned tasks, git logs, and other online records like Miro boards

- No final grade change: It is clear from meeting notes that you contributed towards the project and supported its success.

- Plus 1 final grade point: It is clear from the meeting notes that your contribution to the group was instrumental in its success. Nice work! – you attended almost all the meetings, have contributed to their agendas, are listed in the assigned tasks and completed tasks, git logs, and other online records like Miro boards